## Slide 1: CloudBFG Meeting 06/07

## Slide 2: Algorithm Development: Status
So far, all that has been ‘completed’ is the BattSim simulator. The MATLAB algorithm has been completely converted over to Python using NumPy, and thus is useable and scalable for testing on Linux machines.
Some demos or test cases should be created in the coming weeks, but that can be a secondary objective at this stage.

## Slide 3: Algorithm Development: Next Steps
There are three approaches we could take to the ‘estimation’ problem:
  Create a cache of known cells and the full OCV characterization on each of them and perform a ‘lookup’ on the test subject in the table; find the closest matching test case at the current load and return those coefficients. (Bala’s suggestion)
  Generate a TensorFlow model that internally learns and guesses the coefficients. This one is far-fetched, but probably fastest to implement, as it will have no idea where to start. (a “black box” AI)
  Use TensorFlow with Pradeep’s suggested algorithm, where the AI uses a series of functions to better estimate the battery’s characterization. (this one is the hardest, and should be the long-term goal)

## Slide 4: Hardware Changes
Since the Pi Zero is a good test client but not a good test server, and we should test on something other than AWS for a proof of concept, the easiest place to start would be with a Pi 4 as the server, for development.
We will also be making a small, cheap ‘ARBIN’-esque testing platform, which will function like ARBIN, but allow us to sample single-cell results, and simulate a real-world load on a battery with cheap hardware.

## Slide 5: Algorithm Development: Required Materials
The immediate next step is to collect data to use for testing. This means either:
  A) data collected physically on ARBIN
  B) data generated artificially from BattSim, using reference from ARBIN data
We will need a characterized cell connected to a testing client.
  This will not be for bulk testing, which will be done with the simulator, but we are going to need to validate results on a physical level

## Slide 6: Algorithm Development: Timeline
Rather than a long-term timeline, we have agreed that the best approach at this stage is to produce a two-week development plan and reevaluate every two weeks.
Lovelesh and Cole will either delegate tasks over two weeks or have regular meetings to divide the work.

## Slide 7: Algorithm Development: Discussion Topics
To our knowledge, we will need to use a discharge/charge pattern of some kind to start with testing, as this is the easiest way to characterize the battery. In short, we need to build an ‘ideal-case’ test bench for the first proof of concept, before diving into intelligent characterization.